## Slide 1
Short-Term Scheduling
CHAPTER 15

## Slide 2: Outline
Global Company Profile: Delta Air Lines
The Importance of Short-Term Scheduling
Scheduling Issues
Scheduling Process-Focused Facilities

## Slide 3: Outline
Loading Jobs
Scheduling Jobs
Finite Capacity Scheduling (FCS)
Scheduling Services

## Slide 4: Learning Objectives
When you complete this chapter you should be able to:
Explain the relationship between short-term scheduling, capacity planning, aggregate planning, and a master schedule
Draw Gantt loading and scheduling charts
Apply the assignment method for loading jobs

## Slide 5: Learning Objectives
Name and describe each of the priority sequencing rules
Use Johnson’s rule
Define finite capacity scheduling
Use the cyclical scheduling technique
When you complete this chapter you should be able to:

## Slide 6: Delta Airlines
About 10% of Delta’s flights are disrupted per year, half because of weather
Cost is $440 million in lost revenue, overtime pay, food and lodging vouchers
The $33 million Operations Control Center adjusts to changes and keeps flights flowing
Saves Delta $35 million per year
© 2014 Pearson Education, Inc.

## Slide 11: Short-Term Scheduling
The objective of scheduling is to allocate and prioritize demand (generated by either forecasts or customer orders) to available facilities

## Slide 12: Importance of Short-Term Scheduling
Effective and efficient scheduling can be a competitive advantage
  Faster movement of goods through a facility means better use of assets and lower costs
  Additional capacity resulting from faster throughput improves customer service through faster delivery
  Good schedules result in more dependable deliveries

## Slide 13: Scheduling Issues
Scheduling deals with the timing of operations
The task is the allocation and prioritization of demand
Significant factors are
  Forward or backward scheduling
  Finite or infinite loading
  The criteria for sequencing jobs

## Slide 14: Scheduling Decisions
TABLE 15.1 | Scheduling Decisions | 
ORGANIZATION |  | MANAGERS SCHEDULE THE FOLLOWING
Delta Air Lines |  | Maintenance of aircraft Departure timetables Flight crews, catering, gate, ticketing personnel
Arnold Palmer Hospital |  | Operating room use Patient admissions Nursing, security, maintenance staffs Outpatient treatments
University of Alabama |  | Classrooms and audiovisual equipment Student and instructor schedules Graduate and undergraduate courses
Amway Center |  | Ushers, ticket takers, food servers, security personnel Delivery of fresh foods and meal preparation Orlando Magic games, concerts, arena football
Lockheed Martin Factory |  | Production of goods Purchases of materials Workers

## Slide 15: Scheduling Flow
Figure 15.1

## Slide 16: Forward and Backward Scheduling
Forward scheduling starts as soon as the requirements are known
Produces a feasible schedule though it may not meet due dates
Frequently results in buildup of work-in- process inventory
Due Date
Now

## Slide 17: Forward and Backward Scheduling
Backward scheduling begins with the due date and schedules the final operation first
Schedule is produced by working backwards though the processes
Resources may not be available to accomplish the schedule
Due Date
Now

## Slide 18: Forward and Backward Scheduling
Backward scheduling begins with the due date and schedules the final operation first
Schedule is produced by working backwards though the processes
Resources may not be available to accomplish the schedule
Due Date
Now
Often these approaches are combined to develop a trade-off between capacity constraints and customer expectations

## Slide 19: Finite and Infinite Loading
Assigning jobs to work stations
Finite loading assigns work up to the capacity of the work station
  All work gets done
  Due dates may be pushed out
Infinite loading does not consider capacity
  All due dates are met
  Capacities may have to be adjusted

## Slide 20: Scheduling Criteria
Minimize completion time
Maximize utilization of facilities
Minimize work-in-process (WIP) inventory
Minimize customer waiting time

## Slide 21: Different Processes/ Different Approaches
TABLE 15.2 | Different Processes Suggest Different Approaches to Scheduling
Process-focused facilities (job shops) Scheduling to customer orders where changes in both volume and variety of jobs/clients/patients are frequent Schedules are often due-date focused, with loading refined by finite loading techniques Examples: foundries, machine shops, cabinet shops, print shops, many restaurants, and the fashion industry | 
Repetitive facilities (assembly lines) Schedule module production and product assembly based on frequent forecasts Finite loading with a focus on generating a forward-looking schedule JIT techniques are used to schedule components that feed the assembly line Examples: assembly lines for washing machines at Whirlpool and automobiles at Ford. | 

## Slide 22: Different Processes/ Different Approaches
TABLE 15.2 | Different Processes Suggest Different Approaches to Scheduling
Product-focused facilities (continuous) Schedule high volume finished products of limited variety to meet a reasonably stable demand within existing fixed capacity Finite loading with a focus on generating a forward-looking schedule that can meet known setup and run times for the limited range of products Examples: huge paper machines at International Paper, beer in a brewery at Anheuser-Busch, and potato chips at Frito-Lay | 

## Slide 23: Focus for Different Process Strategies
Product-focused
(continuous)
Schedule finished product
Repetitive facilities (assemble lines)
Schedule modules
Process-focused
(job shops)
Schedule orders
Examples: Print shop Motorcycles Steel, Beer, Bread
Machine shop Autos, TVs Lightbulbs
Fine-dining restaurant Fast-food restaurant Paper
Typical focus of the master production schedule
Number of inputs
Number of end items

## Slide 24: Scheduling Process-Focused Facilities
High-variety, low volume
Production differ considerably
Schedule incoming orders without violating capacity constraints
Scheduling can be complex

## Slide 25: Loading Jobs
Assign jobs so that costs, idle time, or completion time are minimized
Two forms of loading
    Capacity oriented
    Assigning specific jobs to work centers

## Slide 26: Input-Output Control
Identifies overloading and underloading conditions
Prompts managerial action to resolve scheduling problems
Can be maintained using ConWIP cards that control the scheduling of batches

## Slide 27: Input-Output Control Example
Week Ending | 6/6 | 6/13 | 6/20 | 6/27 | 7/4 | 7/11
Planned Input | 280 | 280 | 280 | 280 | 280 | 
Actual Input | 270 | 250 | 280 | 285 | 280 | 
Cumulative Deviation | –10 | –40 | –40 | –35 |  | 
Planned Output | 320 | 320 | 320 | 320 |  | 
Actual Output | 270 | 270 | 270 | 270 |  | 
Cumulative Deviation | –50 | –100 | –150 | –200 |  | 
Cumulative Change in Backlog | 0 | –20 | –10 | +5 |  | 
Figure 15.2
Work Center DNC Milling (in standard hours)

## Slide 28: Input-Output Control Example
Week Ending | 6/6 | 6/13 | 6/20 | 6/27 | 7/4 | 7/11
Planned Input | 280 | 280 | 280 | 280 | 280 | 
Actual Input | 270 | 250 | 280 | 285 | 280 | 
Cumulative Deviation | –10 | –40 | –40 | –35 |  | 
Planned Output | 320 | 320 | 320 | 320 |  | 
Actual Output | 270 | 270 | 270 | 270 |  | 
Cumulative Deviation | –50 | –100 | –150 | –200 |  | 
Cumulative Change in Backlog | 0 | –20 | –10 | +5 |  | 
Figure 15.2
Work Center DNC Milling (in standard hours)
Explanation:
270 input,
270 output implies
0 change
Explanation:
250 input,
270 output implies
–20 change

## Slide 29: Input-Output Control Example
Options available to operations personnel include:
Correcting performances
Increasing capacity
Increasing or reducing input to the work center

## Slide 30: Gantt Charts
Load chart shows the loading and idle times of departments, machines, or facilities
Displays relative workloads over time
Schedule chart monitors jobs in process
All Gantt charts need to be updated frequently to account for changes

## Slide 31: Gantt Load Chart Example
Figure 15.3
Day
Monday
Tuesday
Wednesday
Thursday
Friday
Work Center
Metalworks
Mechanical
Electronics
Painting
Job 349
Job 349
Job 349
Job 408
Job 408
Job 408
Processing
Unscheduled
Center not available
Job 350
Job 349
Job 295

## Slide 32: Gantt Schedule Chart Example
Figure 15.4
Job | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 | Day 8
A |  |  |  |  |  |  |  | 
B |  |  |  |  |  |  |  | 
C |  |  |  |  |  |  |  | 
Now
Maintenance
Start of an activity
End of an activity
Scheduled activity time allowed
Actual work progress
Nonproduction time
Point in time when chart is reviewed

## Slide 33: Assignment Method
A special class of linear programming models that assigns tasks or jobs to resources
Objective is to minimize cost or time
Only one job (or worker) is assigned to one machine (or project)

## Slide 34: Assignment Method
Build a table of costs or time associated with particular assignments
 | TYPESETTER |  | 
JOB | A | B | C
R-34 | $11 | $14 | $ 6
S-66 | $ 8 | $10 | $11
T-50 | $ 9 | $12 | $ 7

## Slide 35: Assignment Method
Create zero opportunity costs by repeatedly subtracting the lowest costs from each row and column
Draw the minimum number of vertical and horizontal lines necessary to cover all the zeros in the table. If the number of lines equals either the number of rows or the number of columns, proceed to step 4. Otherwise proceed to step 3.

## Slide 36: Assignment Method
Subtract the smallest number not covered by a line from all other uncovered numbers. Add the same number to any number at the intersection of two lines. Return to step 2.
Optimal assignments are at zero locations in the table. Select one, draw lines through the row and column involved, and continue to the next assignment.

## Slide 37: Assignment Example
A B C
Job
R-34 $11 $14 $ 6
S-66 $ 8 $10 $11
T-50 $ 9 $12 $ 7
Typesetter
A B C
Job
R-34 $ 5 $ 8 $ 0
S-66 $ 0 $ 2 $ 3
T-50 $ 2 $ 5 $ 0
Typesetter
Step 1a - Rows
A B C
Job
R-34 $ 5 $ 6 $ 0
S-66 $ 0 $ 0 $ 3
T-50 $ 2 $ 3 $ 0
Typesetter
Step 1b - Columns

## Slide 38: Assignment Example
Step 2 - Lines
A B C
Job
R-34 $ 5 $ 6 $ 0
S-66 $ 0 $ 0 $ 3
T-50 $ 2 $ 3 $ 0
Typesetter
Because only two lines are needed to cover all the zeros, the solution is not optimal
Step 3 - Subtraction
A B C
Job
R-34 $ 3 $ 4 $ 0
S-66 $ 0 $ 0 $ 5
T-50 $ 0 $ 1 $ 0
Typesetter
The smallest uncovered number is 2 so this is subtracted from all other uncovered numbers and added to numbers at the intersection of lines
Smallest uncovered number

## Slide 39: Assignment Example
Because three lines are needed, the solution is optimal and assignments can be made
Step 2 - Lines
A B C
Job
R-34 $ 3 $ 4 $ 0
S-66 $ 0 $ 0 $ 5
T-50 $ 0 $ 1 $ 0
Typesetter
Start by assigning R-34 to worker C as this is the only possible assignment for worker C.
Step 4 - Assignments
A B C
Job
R-34 $ 3 $ 4 $ 0
S-66 $ 0 $ 0 $ 5
T-50 $ 0 $ 1 $ 0
Typesetter
Job T-50 must go to worker A as worker C is already assigned. This leaves S-66 for worker B.

## Slide 40: Assignment Example
A B C
Job
R-34 $ 3 $ 4 $ 0
S-66 $ 0 $ 0 $ 5
T-50 $ 0 $ 1 $ 0
Typesetter
From the original cost table
Minimum cost = $6 + $10 + $9 = $25
A B C
Job
R-34 $11 $14 $ 6
S-66 $ 8 $10 $11
T-50 $ 9 $12 $ 7
Typesetter

## Slide 41: Sequencing Jobs
Specifies the order in which jobs should be performed at work centers
Priority rules are used to dispatch or sequence jobs
  FCFS: First come, first served
  SPT: Shortest processing time
  EDD: Earliest due date
  LPT: Longest processing time

## Slide 42: Sequencing Example
Job | Job Work (Processing) Time (Days) | Job Due Date (Days)
A | 6 | 8
B | 2 | 6
C | 8 | 18
D | 3 | 15
E | 9 | 23
Apply the four popular sequencing rules to these five jobs

## Slide 43: Sequencing Example
Job Sequence | Job Work (Processing) Time |  |  | Flow Time |  |  | Job Due Date | Job Lateness |  | 
A |  | 6 |  |  | 6 |  | 8 |  | 0 | 
B |  | 2 |  |  | 8 |  | 6 |  | 2 | 
C |  | 8 |  |  | 16 |  | 18 |  | 0 | 
D |  | 3 |  |  | 19 |  | 15 |  | 4 | 
E |  | 9 |  |  | 28 |  | 23 |  | 5 | 
 |  | 28 |  |  | 77 |  |  |  | 11 | 
FCFS: Sequence A-B-C-D-E

## Slide 44: Sequencing Example
FCFS: Sequence A-B-C-D-E
Average completion time = = 77/5 = 15.4 days
Sum of total flow time
Number of jobs
Utilization metric = = 28/77 = 36.4%
Total job work time
Sum of total flow time
Average number of jobs in the system
= = 77/28 = 2.75 jobs
Sum of total flow time
Total job work time
Average job lateness = = 11/5 = 2.2 days
Total late days
Number of jobs

## Slide 45: Sequencing Example
SPT: Sequence B-D-A-C-E
Job Sequence | Job Work (Processing) Time |  |  | Flow Time |  |  | Job Due Date | Job Lateness |  | 
B |  | 2 |  |  | 2 |  | 6 |  | 0 | 
D |  | 3 |  |  | 5 |  | 15 |  | 0 | 
A |  | 6 |  |  | 11 |  | 8 |  | 3 | 
C |  | 8 |  |  | 19 |  | 18 |  | 1 | 
E |  | 9 |  |  | 28 |  | 23 |  | 5 | 
 |  | 28 |  |  | 65 |  |  |  | 9 | 

## Slide 46: Sequencing Example
SPT: Sequence B-D-A-C-E
Average completion time = = 65/5 = 13 days
Sum of total flow time
Number of jobs
Utilization metric = = 28/65 = 43.1%
Total job work time
Sum of total flow time
Average number of jobs in the system
= = 65/28 = 2.32 jobs
Sum of total flow time
Total job work time
Average job lateness = = 9/5 = 1.8 days
Total late days
Number of jobs

## Slide 47: Sequencing Example
Job Sequence | Job Work (Processing) Time |  |  | Flow Time |  |  | Job Due Date | Job Lateness |  | 
B |  | 2 |  |  | 2 |  | 6 |  | 0 | 
A |  | 6 |  |  | 8 |  | 8 |  | 0 | 
D |  | 3 |  |  | 11 |  | 15 |  | 0 | 
C |  | 8 |  |  | 19 |  | 18 |  | 1 | 
E |  | 9 |  |  | 28 |  | 23 |  | 5 | 
 |  | 28 |  |  | 68 |  |  |  | 6 | 
EDD: Sequence B-A-D-C-E

## Slide 48: Sequencing Example
EDD: Sequence B-A-D-C-E
Average completion time = = 68/5 = 13.6 days
Sum of total flow time
Number of jobs
Utilization metric = = 28/68 = 41.2%
Total job work time
Sum of total flow time
Average number of jobs in the system
= = 68/28 = 2.43 jobs
Sum of total flow time
Total job work time
Average job lateness = = 6/5 = 1.2 days
Total late days
Number of jobs

## Slide 49: Sequencing Example
Job Sequence | Job Work (Processing) Time |  |  | Flow Time |  |  | Job Due Date | Job Lateness |  | 
E |  | 9 |  |  | 9 |  | 23 |  | 0 | 
C |  | 8 |  |  | 17 |  | 18 |  | 0 | 
A |  | 6 |  |  | 23 |  | 8 |  | 15 | 
D |  | 3 |  |  | 26 |  | 15 |  | 11 | 
B |  | 2 |  |  | 28 |  | 6 |  | 22 | 
 |  | 28 |  |  | 103 |  |  |  | 48 | 
LPT: Sequence E-C-A-D-B

## Slide 50: Sequencing Example
LPT: Sequence E-C-A-D-B
Average completion time = = 103/5 = 20.6 days
Sum of total flow time
Number of jobs
Utilization metric = = 28/103 = 27.2%
Total job work time
Sum of total flow time
Average number of jobs in the system
= = 103/28 = 3.68 jobs
Sum of total flow time
Total job work time
Average job lateness = = 48/5 = 9.6 days
Total late days
Number of jobs

## Slide 51: Sequencing Example
Rule | Average Completion Time (Days) | Utilization Metric (%) | Average Number of Jobs in System | Average Lateness (Days)
FCFS | 15.4 | 36.4 | 2.75 | 2.2
SPT | 13.0 | 43.1 | 2.32 | 1.8
EDD | 13.6 | 41.2 | 2.43 | 1.2
LPT | 20.6 | 27.2 | 3.68 | 9.6
Summary of Rules

## Slide 52: Comparison of Sequencing Rules
No one sequencing rule excels on all criteria
SPT does well on minimizing flow time and number of jobs in the system
  But SPT moves long jobs to the end which may result in dissatisfied customers
FCFS does not do especially well (or poorly) on any criteria but is perceived as fair by customers
EDD minimizes maximum lateness

## Slide 53: Critical Ratio (CR)
An index number found by dividing the time remaining until the due date by the work time remaining on the job
Jobs with low critical ratios are scheduled ahead of jobs with higher critical ratios
Performs well on average job lateness criteria
CR = =
Due date – Today’s date
Work (lead) time remaining
Time remaining
Workdays remaining

## Slide 54: Critical Ratio Example
JOB | DUE DATE | WORKDAYS REMAINING
A | 30 | 4
B | 28 | 5
C | 27 | 2
Currently Day 25
With CR < 1, Job B is late. Job C is just on schedule and Job A has some slack time.
JOB | CRITICAL RATIO | PRIORITY ORDER
A | (30 - 25)/4 = 1.25 | 3
B | (28 - 25)/5 = .60 | 1
C | (27 - 25)/2 = 1.00 | 2

## Slide 55: Critical Ratio Technique
Helps determine the status of specific jobs
Establishes relative priorities among jobs on a common basis
Adjusts priorities automatically for changes in both demand and job progress
Dynamically tracks job progress

## Slide 56: Sequencing N Jobs on Two Machines: Johnson’s Rule
Works with two or more jobs that pass through the same two machines or work centers
Minimizes total production time and idle time
An N/2 problem, N number of jobs through 2 workstations

## Slide 57: Johnson’s Rule
List all jobs and times for each work center
Choose the job with the shortest activity time. If that time is in the first work center, schedule the job first. If it is in the second work center, schedule the job last.
Once a job is scheduled, it is eliminated from the list
Repeat steps 2 and 3 working toward the center of the sequence

## Slide 58: Johnson’s Rule Example
JOB | WORK CENTER 1 (DRILL PRESS) | WORK CENTER 2 (LATHE)
A | 5 | 2
B | 3 | 6
C | 8 | 4
D | 10 | 7
E | 7 | 12

## Slide 59: Johnson’s Rule Example
A
C
B
D
E
JOB | WORK CENTER 1 (DRILL PRESS) | WORK CENTER 2 (LATHE)
A | 5 | 2
B | 3 | 6
C | 8 | 4
D | 10 | 7
E | 7 | 12

## Slide 60: Johnson’s Rule Example
Time 0 3 10 20 28 33
B
A
C
D
E
WC 1
WC 2
B
A
C
D
E
JOB | WORK CENTER 1 (DRILL PRESS) | WORK CENTER 2 (LATHE)
A | 5 | 2
B | 3 | 6
C | 8 | 4
D | 10 | 7
E | 7 | 12
Idle
Job completed

## Slide 61: Johnson’s Rule Example
Time 0 3 10 20 28 33
Time 0 1 3 5 7 9 10 11 12 13 17 19 21 22 23 25 27 29 31 33 35
B
A
C
D
E
B
A
C
D
E
WC 1
WC 2
B
E
D
C
A
B
A
C
D
E
JOB | WORK CENTER 1 (DRILL PRESS) | WORK CENTER 2 (LATHE)
A | 5 | 2
B | 3 | 6
C | 8 | 4
D | 10 | 7
E | 7 | 12
Idle
Job completed

## Slide 62: Limitations of Rule-Based Dispatching Systems
Scheduling is dynamic and rules need to be revised to adjust to changes
Rules do not look upstream or downstream
Rules do not look beyond due dates

## Slide 63: Finite Capacity Scheduling
Overcomes disadvantages of rule-based systems by providing an interactive, computer-based graphical system
May include rules and expert systems or simulation to allow real-time response to system changes
FCS allows the balancing of delivery needs and efficiency

## Slide 64: Finite Capacity Scheduling
Planning Data
Master schedule
BOM
Inventory
Priority rules
Expert systems
Simulation models
Routing files
Work center information
Tooling and other resources
Setups and run time
Figure 15.5
Interactive Finite Capacity Scheduling

## Slide 65: Finite Capacity Scheduling
Figure 15.6

## Slide 66: Scheduling Services
Service systems differ from manufacturing
MANUFACTURING | SERVICES
Schedules machines and materials | Schedule staff
Inventories used to smooth demand | Seldom maintain inventories
Machine-intensive and demand may be smooth | Labor-intensive and demand may be variable
Scheduling may be bound by union contracts | Legal issues may constrain flexible scheduling
Few social or behavioral issues | Social and behavioral issues may be quite important

## Slide 67: Scheduling Services
Hospitals have complex scheduling system to handle complex processes and material requirements
Banks use a cross-trained and flexible workforce and part-time workers
Retail stores use scheduling optimization systems that track sales, transactions, and customer traffic to create work schedules in less time and with improved customer satisfaction

## Slide 68: Scheduling Services
Airlines must meet complex FAA and union regulations and often use linear programming to develop optimal schedules
24/7 operations like police/fire departments, emergency hot lines, and mail order businesses use flexible workers and variable schedules, often created using computerized systems

## Slide 69: Scheduling Service Employees With Cyclical Scheduling
Objective is to meet staffing requirements with the minimum number of workers
Schedules need to be smooth and keep personnel happy
Many techniques exist from simple algorithms to complex linear programming solutions

## Slide 70: Cyclical Scheduling Example
Determine the staffing requirements
Identify two consecutive days with the lowest total requirements and assign these as days off
Make a new set of requirements subtracting the days worked by the first employee
Apply step 2 to the new row
Repeat steps 3 and 4 until all requirements have been met

## Slide 71: Cyclical Scheduling Example
 | M | T | W | T | F | S | S
Employee 1 | 5 | 5 | 6 | 5 | 4 | 3 | 3
Capacity (Employees) |  |  |  |  |  |  | 
Excess Capacity |  |  |  |  |  |  | 
DAY | M | T | W | T | F | S | S
Staff required | 5 | 5 | 6 | 5 | 4 | 3 | 3

## Slide 72: Cyclical Scheduling Example
 | M | T | W | T | F | S | S
Employee 1 | 5 | 5 | 6 | 5 | 4 | 3 | 3
Employee 2 | 4 | 4 | 5 | 4 | 3 | 3 | 3
Capacity (Employees) |  |  |  |  |  |  | 
Excess Capacity |  |  |  |  |  |  | 
DAY | M | T | W | T | F | S | S
Staff required | 5 | 5 | 6 | 5 | 4 | 3 | 3

## Slide 73: Cyclical Scheduling Example
 | M | T | W | T | F | S | S
Employee 1 | 5 | 5 | 6 | 5 | 4 | 3 | 3
Employee 2 | 4 | 4 | 5 | 4 | 3 | 3 | 3
Employee 3 | 3 | 3 | 4 | 3 | 2 | 3 | 3
Capacity (Employees) |  |  |  |  |  |  | 
Excess Capacity |  |  |  |  |  |  | 
DAY | M | T | W | T | F | S | S
Staff required | 5 | 5 | 6 | 5 | 4 | 3 | 3

## Slide 74: Cyclical Scheduling Example
 | M | T | W | T | F | S | S
Employee 1 | 5 | 5 | 6 | 5 | 4 | 3 | 3
Employee 2 | 4 | 4 | 5 | 4 | 3 | 3 | 3
Employee 3 | 3 | 3 | 4 | 3 | 2 | 3 | 3
Employee 4 | 2 | 2 | 3 | 2 | 2 | 3 | 2
Capacity (Employees) |  |  |  |  |  |  | 
Excess Capacity |  |  |  |  |  |  | 
DAY | M | T | W | T | F | S | S
Staff required | 5 | 5 | 6 | 5 | 4 | 3 | 3

## Slide 75: Cyclical Scheduling Example
 | M | T | W | T | F | S | S
Employee 1 | 5 | 5 | 6 | 5 | 4 | 3 | 3
Employee 2 | 4 | 4 | 5 | 4 | 3 | 3 | 3
Employee 3 | 3 | 3 | 4 | 3 | 2 | 3 | 3
Employee 4 | 2 | 2 | 3 | 2 | 2 | 3 | 2
Employee 5 | 1 | 1 | 2 | 2 | 2 | 2 | 1
Capacity (Employees) |  |  |  |  |  |  | 
Excess Capacity |  |  |  |  |  |  | 
DAY | M | T | W | T | F | S | S
Staff required | 5 | 5 | 6 | 5 | 4 | 3 | 3

## Slide 76: Cyclical Scheduling Example
 | M | T | W | T | F | S | S
Employee 1 | 5 | 5 | 6 | 5 | 4 | 3 | 3
Employee 2 | 4 | 4 | 5 | 4 | 3 | 3 | 3
Employee 3 | 3 | 3 | 4 | 3 | 2 | 3 | 3
Employee 4 | 2 | 2 | 3 | 2 | 2 | 3 | 2
Employee 5 | 1 | 1 | 2 | 2 | 2 | 2 | 1
Employee 6 | 1 | 1 | 1 | 1 | 1 | 1 | 0
Capacity (Employees) |  |  |  |  |  |  | 
Excess Capacity |  |  |  |  |  |  | 
DAY | M | T | W | T | F | S | S
Staff required | 5 | 5 | 6 | 5 | 4 | 3 | 3

## Slide 77: Cyclical Scheduling Example
 | M | T | W | T | F | S | S
Employee 1 | 5 | 5 | 6 | 5 | 4 | 3 | 3
Employee 2 | 4 | 4 | 5 | 4 | 3 | 3 | 3
Employee 3 | 3 | 3 | 4 | 3 | 2 | 3 | 3
Employee 4 | 2 | 2 | 3 | 2 | 2 | 3 | 2
Employee 5 | 1 | 1 | 2 | 2 | 2 | 2 | 1
Employee 6 | 1 | 1 | 1 | 1 | 1 | 1 | 0
Employee 7 |  |  |  |  |  | 1 | 
Capacity (Employees) | 5 | 5 | 6 | 5 | 4 | 3 | 3
Excess Capacity | 0 | 0 | 0 | 0 | 0 | 1 | 0
DAY | M | T | W | T | F | S | S
Staff required | 5 | 5 | 6 | 5 | 4 | 3 | 3